# Timeline

devin.g.ardalan@gmail.com mihirkavishwar96@gmail.com May 24, 2023

Deadlines

1. Incubator Requirements May 19, 2023

2. Service Anna Requirements May 30, 2023

b. Collect payment

c. On-board developers

d. Build out digital presence

e. Manage the process as developers work

# Deadlines

## Incubator Requirements May 19, 2023

  - Do Write Up

  - Finish Prototype

  - Record Video

## Service Anna Requirements May 30, 2023

— Create a feedback mechanism for both clients and developers

  - Define Project Requirements

    - Work directly with clients to define project requirements

    - Take those requirements back to the developers community and get feedback on the clarity of those tasks

    - Get quotes from multiple parties on how much the project should cost

      - We need to define the parameters of who has enough knowledge and credibility to comment on this portion

      - Also we need a communication mechanism for this

    - Once project requirements are defined we need populate them on the website and run a usability test of the clients doing it themselves

## Collect payment

    - Setup legal requirements (corp, EIN, etc.)

    - Open up a bank account/ place to collect payment

    - Have a method of money disbursement to developers

## On-board developers

    - Start to have developers join the platform and make accounts. Build an early community that feels like they are a part of the process of building something new. Therefore we need to define a narrative about what is wrong with the world and how we plan on redefining that

      - We can have round table discussions with multiple developers (focus groups) to start to gauge their thoughts.

      - They will be the initial players on the platform and because they have worked on it they will be incentivized to continue to use it

    - Run usability test with developers and test the Github integration

## Build out digital presence

    - Create website

    - Create Twitter, Linkedin, Instagram, Facebook, Discord (Most essential)

    - Create a Github for our projects

## Manage the process as developers work

on the project and get feedback on the competition

    - Create a document to establish the experiment requirements (model this after academia) and co-create with developers to get their buy-in for this idea

      - The initial users will be a part of the thinking process and therefore will buy in or be more forgiving for misshapes

      - Show clients and get feedback and buy in from what they think would be sufficient for them

    - Create a reporting mechanism for the client to stay up-to-date with the project and how many developers are working on it

      - Define that interface for the client which is honestly one of the most essential components because the client needs transparency

      - Get feedback throughout the process