# Empath Project pricing research and quotation

May 16, 2023 anikifor@usc.edu

Overview

Quotation

Pricing research modes

Typical amount

Timeline

As a student

Monthly review

For agile methodologies and flexible scope

For fixed project

Timeline breakdown

Development component

Estimated required time

Backend

Bug fixing

Front end

Buffer

Total

# Overview

- This document enlists the project quotation for Empath website. It enlists pricing, its method and timeline for details of work involved.

- This document should serve as a guidance for typical quotation. Although, this document enlists the actual quote from a freelancer developer it should be considered as a reference point.

# Quotation

| ## Pricing research modes | ## Typical amount |
| --- | --- |
| Typical cost | $5,000-plus |
| Quote from a friend developer | $6400 per month (with an actual developer) |
| Cost to put up a coding competition for young developers | $3000 for an entire prototype with Dandelion with multiple options to choose from |
| DIY WordPress costs | 50$ + 335$ + 100$ upfront and 20$ monthly for website hosting |

# Timeline

## As a student

- 75k to 1lac rupees

- 10 dollar per hour

## Monthly review

- Timesheet maintenance: Developer would typically fill a timesheet in the organizations where monthly update is required.

### For agile methodologies and flexible scope

- Salary per month with $10/hour.

### For fixed project

- Lump sum amount to be paid.

Charges for Design alone

- $250.

## Timeline breakdown

| ## Development component | ## Estimated required time |
| --- | --- |
| ### Backend - User table - Instagram - Purchase history | 15 days - 5 days including testing, postman collection, documentation and architecture 2 days test cases |
| ### Bug fixing | 3-4 days |
| ### Front end | 3 weeks for creating front end 1st static pages (1week), 2nd testing (3 days), bug fixing , rewriting the code |
| ### Buffer | 1 week |
| ### Total | 1.5 months |