# Dandelion Workflow

devin.g.ardalan@gmail.com May 16, 2023

Write statement

How many developers in the competition:

Step One

Step Two

Step Three

Step Four

Dandelion Workflow

Hypothesis One

Hypothesis Two

Hypothesis Three

1. Specify Project Requirements

Step One

Step Two

Step Three

2. Developers Work on the Project

Step Four

Step Five

Step Six

Step Seven (Quality Check)

3. Return Work to Anna

Step Eight

# Write statement

Ask them if they have questions (Ask to plus 1 on common issues)

Quote your prices

timeline

# How many developers in the competition

8 people

You can come in as group or individual

## Step One

[Devin Inset Prompt Describing the Competition and Expirement] to give to Shubs discord

## Step Two

Send Both Anna’s and GPTs doc alongside the Canva and have them vote on what they like more

- Also, ask them for feedback and questions on how to improve each one

## Step Three

Have them direct message us with Github name, Team Members, and 4 weeks with weekly check in (Visual check in)

## Step Four

Give them access to the Github Repository

# Dandelion Workflow

## Hypothesis One

At least six developers in Shubham’s community will work on Anna’s (Empath’s) software development for the potential reward of $2,400.

## Hypothesis Two

The developers will return the work to Anna within a month and a half, and will return weekly progress reports.

## Hypothesis Three

Anna will be able to decide between the best option and get a good solution at half the price of the competition.

# Specify Project Requirements

## Step One

Anna defines project requirements with the help of Chat GPT and reviewed by Mihir to cross-validate its efficacy, and they are organized into a document to be sent to the community.

## Step Two

The community receives the document and sends feedback or ideas on how the project requirements can become more clear or feasible.

## Step Three

After 48 hours of discussion the community and Anna come to an agreement on milestones and project requirements and Github repository is opened.

# Developers Work on the Project

## Step Four

Developers work on the problems and send weekly reports on their progress.

## Step Five

After half of the project is done we send the initial work back to Anna to get feedback and then have the developers make adjustments.

## Step Six

Developers finish the project and return the work to be reviewed by Mihir based on the rubric (we need to figure out how to make this process scalable in the future).

## Step Seven (Quality Check)

The developer community can do a bug bounty on the project and if they find problems they are rewarded.

# Return Work to Anna

## Step Eight

Return work to Anna and follow up with her for the next three months to gain feedback on the success of workflow.